# Client Project Proposal & Sprint 1 Plan

TEMPLATE & INSTRUCTIONS

# Instructions

This week (either Week 3 or 4), meet with your client and complete Part A — Project Proposal Summary — together with them. This is not a document you write about your client; it's a document you agree with your client. It becomes the shared reference point for what you're building.

Once Part A is agreed and signed off, complete Part B — your Sprint 1 Plan — allocating every task for the first 3 weeks of the Design & Bootstrap sprint across your team. Submit both parts as one document.

Roles on a real client team don't have to match the 5-role structure used in the in-class simulation. Combine or split roles based on what this specific project actually needs (e.g. a BA doubling as a developer, or two people on UX if the project is design-heavy). The only non-negotiable: it must be unambiguous who owns each task – PM, BA and UX tasks are not split, only one person in charge, but a BA can double up as UX.

# Understanding the 3-Sprint Structure

Every capstone project runs the same fixed arc, regardless of what you're building. You'll need to understand this before you can write the roadmap section in Part A. Things may change but overall your definition is always Initiation and Design > Core MVP Feature > Refine MVP  , for short we refer to this as ICR (Initiation, Core , Refined)

If the ICR does not fit your project, you still need to build your project around the three sprints, if this does not fit the client, please invite either Alessio or Nhi into the discussion.

### Sprint 1 — Design & Bootstrap

Two separate tracks run in parallel, not one. Infrastructure is real, not mocked — your web server, database, and storage are actually stood up and live by the end of this sprint. Product is NOT working code — designs and a paper prototype only (a digital mockup, e.g. Figma, is fine — it doesn't need to be literal paper). No working features yet, mocked or otherwise.

This sprint answers: is the plumbing live, and do we know what we're building? Not: does anything work yet.

### Sprint 2 — Core  MVP

The single main feature that proves your project's core value proposition, built end-to-end even if rough. Not polished, not complete — but a real user or client can see the idea works. This sprint answers: does the core idea actually function?

### Sprint 3 — Refine MVP

Hardening, polish, and secondary features if time allows, fixing what Sprint 2 exposed. This sprint answers: is this now presentable and closer to production-credible?

# Part A — Project Proposal Summary

Complete this section during or immediately after your client discussion. (Remove the blue boxes like this one)

## Project Details

Project name: AI Travel Assistant

Client / organization: Renat Anpilogov, Vladyslav Semenchenko | Your Accessible Flight

Prepared by: Team 35 | A

Date of client discussion: Friday 7 August

## Team & Roles

List everyone on the team and what they own. Combine roles where the project calls for it — just make sure every task in Part B maps to a name here.

| Role | Assigned to | Notes |
| --- | --- | --- |
| Project Manager | Daniel Francisco | In charge of keeping the team moving. |
| UX Developer | Ryan Lim | Designs login and team page layouts. |
| Business Analyst | Wen Bin Liang | Writes and validates project requirements. |
| Developer 1 | Khanh Nguyen | Builds login page and team page features. |
| Developer 2 | Aindrila Das Prapti | Tests features and logs bugs. |

## Problem Statement

Travelers with disabilities currently face significant uncertainty and delay when navigating airports, because critical information such as wheelchair dimensions, aircraft door dimensions, mobility aid battery capacity which aren’t readily accessible to airport staff at the point of need. As a result, passengers are forced to arrive up to 5 hours before their flight "just to be safe," when the actual assistance process typically only takes 40 minutes to an hour, largely because wheelchairs are classified as dangerous goods requiring careful handling. Your Accessible Flight aims to close this information gap so that safe, efficient assistance can happen in as little as 20 minutes, rather than hours.

## Target Users

The primary users are airport ground staff and gate agents, who need instant, accurate access to a passenger's wheelchair specifications (dimensions, battery capacity) to make safe handling decisions quickly. The secondary users are travellers with a disability (or their caregiver), who benefit from a shorter, less stressful airport experience, reduced to a 20-minute window.

## Proposed Solution

We propose building a mobile application that lets airport staff instantly access a passenger’s mobility aid information (wheelchair dimensions, aircraft door compatibility, battery capacity) via a QR code scan, replacing guesswork with verified data at the point of need. This gives staff the information they need to make fast, safe handling decisions, reducing the pre-flight buffer travellers currently need from hours down to a 20-minute window.

## Scope Boundaries

In scope this term: We will deliver the core airport assistance feature, a mobile application that allows staff to scan a QR code that instantly accesses a passenger’s mobility aid information, including wheelchair dimensions, aircraft door compatibility, and battery capacity, along with the underlying infrastructure (Firebase backend, Firestore database) needed to support it.

Out of scope this term: The accessible trip planning feature, covering the free test “story” search for hotels, museums, and sightseeing, will not be built this term.  This is a substantial, separate feature involving natural language interpretation and integration with external accessibility data sources, and attempting both features in parallel would risk delivering neither to a usable standard. Focusing on the airport assistance feature first ensures we deliver one complete, reliable solution to the client’s most time-sensitive problem before expanding scope.

## 3-Sprint Roadmap

One sentence per sprint, describing the state of the project at the end of that phase — not a list of activities.

Sprint 1 — Design & Bootstrap: By the end of this sprint, the Firebase infrastructure (Authentication and Firestore) will be live, and the design for the QR scan flow and staff interface will be complete as a prototype, ready for development.

Sprint 2 — Raw MVP: By the end of this sprint, the core QR code scan feature will be built end to end, allowing staff to scan a code and retrieve a passenger’s wheelchair dimensions, door compatibility, and battery capacity from the database.

Sprint 3 — Refine MVP: By the end of this sprint, the QR scan feature will be hardened and polished based on testing feedback, with edge cases handled and the application ready for a client demo.

## Success Criteria

By the end of the term, success looks like airport staff being able to scan a QR code and instantly retrieve accurate mobility aid information for a passenger, without relying on guesswork or manual checks. The client should be able to see, in a live demo, that this flow works reliably and meaningfully reduces the time and uncertainty currently involved in preparing for a passenger who needs mobility assistance.

## Assumptions & Constraints

We are assuming the client will provide or confirm the specific data fields required for wheelchair and door compatibility checks, since these were discussed at a high level but not finalised during the call. We are also assuming standard Android device support is sufficient for this term and that no specific airline or airport integration (such as Sabre) is required, pending client confirmation. Our team is relying on Firebase’s free tier for backend infrastructure, and our delivery timeline is fixed to the semester’s sprint schedule, which is outside our control.

## Client Agreement

Both the client and a team representative should confirm this proposal reflects what was discussed before Part B is built out.

Client name: Your Accessible Flight

Client signature/date: [Signature / Date]

Team representative: Daniel Francisco

Team signature/date: Daniel Francisco | 14/08/2026

# Part B — Sprint 1 Plan (Weeks 1–3)

Allocate every task for the Design & Bootstrap sprint across your team, week by week. Every task must sit on either the Infrastructure track or the Design/Product track — Sprint 1 has no working features on either track. The tracks are here only to help you separate things with more granularity. 
Remember that every team member needs to contribute 4 solid hours of work per week.

Two example tasks are included below (one per track) to show the level of detail expected. Replace and add cards until every piece of Sprint 1 work is on the board with a clear owner.

## Week 1

### Stand up web server and database

| Owner | Khanh Nguyen (Dev) | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 1 | Hours | 3 |

Description: Set up the team's Firebase project for the real client build (separate from the mock sprint), enabling Authentication and Firestore.

Deliverable: Live Firebase project, confirmed reachable, with Auth and Firestore enabled.

Acceptance criteria:

✓ Firebase project created

✓ Authentication and Firestore enabled

✓ Confirmed working via a test sign-up

### Draft initial requirements from client discussion

| Owner | Wen Bin Liang (BA) | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 1 | Hours | 4 |

Description: Turn the kick-off call discussion into a written requirements document covering the problem, target users, and the QR scan feature Sprint 2 will build.

Deliverable: Requirements document shared with the team.

Acceptance criteria:

✓ Problem and target users documented
✓ Candidate main feature (QR scan flow) identified
✓ Shared with client for confirmation

### Wireframe the QR scan flow

| Owner | Ryan Lim (UX) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 1 | Hours | 4 |

Description: Sketch the core screens for the QR scan flow — staff scan screen, results display, and error states.

Deliverable: Low-fidelity wireframes for the QR scan flow.

Acceptance criteria:

✓ Scan screen sketched

✓ Results display sketched

✓ Shared with BA/PM for feedback

### Wireframe the QR scan flow

| Owner | Ryan Lim (UX) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 1 | Hours | 4 |

Description: Sketch the core screens for the QR scan flow — staff scan screen, results display, and error states.

Deliverable: Low-fidelity wireframes for the QR scan flow.

Acceptance criteria:

✓ Scan screen sketched

✓ Results display sketched

✓ Shared with BA/PM for feedback

### Client status update & agenda for follow-up

| Owner | Daniel Francisco (PM) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 1 | Hours | 4 |

Description: Summarize the kick-off call outcomes, confirm next steps with the client, and set the agenda for a Week 2 follow-up if needed.

Deliverable: Client status update sent, follow-up scheduled if required.

Acceptance criteria:

✓ Status update sent to client

✓ Team aligned on Sprint 1 priorities

✓ Follow-up meeting confirmed if needed

### Research wheelchair/aircraft door data standards

| Owner | Aindrila Das Prapti (Dev) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 1 | Hours | 4 |

Description: Investigate existing standards or data formats for wheelchair dimensions, battery capacity, and aircraft door compatibility (e.g. IATA guidelines) to inform the database schema.
Deliverable: Short findings summary shared with the team.
Acceptance criteria:
✓ Relevant standards identified
✓ Findings documented
✓ Shared with Dev team before schema design

## Week 2

### Design Firestore schema for wheelchair/mobility data

| Owner | Aindrila Das Prapti (Dev) | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 2 | Hours | 4 |

Description: Design the Firestore collections and fields needed to store passenger mobility aid data (dimensions, battery capacity, compatibility).
Deliverable: Documented schema, implemented in Firestore.
Acceptance criteria:
✓ Schema documented
✓ Collections created in Firestore
✓ Test data successfully written and read

### Set up QR code generation/scanning capability

| Owner | Khanh Nguyen (Dev) | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 2 | Hours | 4 |

Description: Research and integrate a QR code library for generating and scanning codes within the Android app.
Deliverable: Working QR generate/scan proof of concept.
Acceptance criteria:
✓ QR code can be generated
✓ QR code can be scanned and decoded
✓ Confirmed working on a test device

### High-fidelity prototype of QR scan flow

| Owner | Ryan Lim (UX) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 2 | Hours | 4 |

Description: Turn Week 1 wireframes into a high-fidelity, clickable prototype (Figma) covering the full staff-facing scan flow.
Deliverable: Clickable Figma prototype.
Acceptance criteria:
✓ All key screens designed
✓ Prototype is clickable/navigable
✓ Shared with team and client for feedback

### Write acceptance criteria for QR scan feature

| Owner | Wen Bin Liang (BA) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 2 | Hours | 4 |

Description: Define clear acceptance criteria for the QR scan feature that Sprint 2 development will be built and tested against.
Deliverable: Acceptance criteria document.
Acceptance criteria:
✓ Criteria cover the happy path and key edge cases
✓ Reviewed by PM and UX
✓ Ready to hand off for Sprint 2 planning

### Coordinate design/client review session

| Owner | Daniel Francisco (PM) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 2 | Hours | 4 |

Description: Organise and run a short review session with the client to validate the Week 2 prototype and requirements before Sprint 2 begins.
Deliverable: Client feedback captured and incorporated.
Acceptance criteria:
✓ Review session held
✓ Feedback documented
✓ Any changes flagged to the team

## Week 3

### Finalize infrastructure for Sprint 2

| Owner | Khanh Nguyen (Dev) | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 3 | Hours | 4 |

Description: Confirm Firebase project, Firestore schema, and QR code capability are all stable and ready for feature development to begin in Sprint 2.
Deliverable: Infrastructure sign-off checklist completed.
Acceptance criteria:
✓ Auth, Firestore, and QR scanning all verified working together
✓ No known blockers going into Sprint 2
✓ Documented in the repo

### Finalise prototype based on client feedback

| Owner | Ryan Lim (UX) | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 3 | Hours | 4 |

Description: Incorporate feedback from the Week 2 client review into a finalised prototype, ready to guide Sprint 2 development.
Deliverable: Finalised Figma prototype.
Acceptance criteria:
✓ Client feedback incorporated
✓ Prototype approved by PM/BA
✓ Ready to hand off to Dev

### Finalise and share Sprint 1 deliverables with client

| Owner | Wen Bin Liang (BA) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 3 | Hours | 4 |

Description: Compile the finalised requirements, acceptance criteria, and prototype into a single package for client sign-off ahead of Sprint 2.
Deliverable: Sprint 1 summary shared with the client.
Acceptance criteria:
✓ All Sprint 1 documents finalised
✓ Shared with client
✓ Client confirmation received or follow-up scheduled

### Sprint 1 playback & Sprint 2 planning

| Owner | Daniel Francisco (PM) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 2 | Hours | 4 |

Description: Prepare and deliver the Sprint 1 progress presentation, and run a team planning session to allocate Sprint 2 tasks.
Deliverable: Playback delivered, Sprint 2 board populated.
Acceptance criteria:
✓ Playback slides prepared and presented
✓ Sprint 2 tasks assigned on Planner
✓ Team aligned on Sprint 2 priorities

### Coordinate design/client review session

| Owner | Aindrila Das Prapti (Dev) | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 3 | Hours | 4 |

Description: Stress-test the Firestore schema against edge cases (missing data, unusual wheelchair types) identified during requirements gathering.
Deliverable: Schema validated or adjusted based on findings.
Acceptance criteria:
✓ Edge cases tested against schema
✓ Any necessary schema changes made
✓ Documented for Sprint 2 reference